# Cosmix HR Part A
Continuation Status

Developer handover and remaining acceptance gates

Developer handover | 13 October 2026 | SRS version 1.2 | Part A continuation

This addendum records the Part A continuation against the original A to G completion plan. It gives developers the implemented behavior, executed evidence and remaining gates. Source checks, local operational checks and complete deployed acceptance have different status.

PM note: Is addendum mein har item ka status, saboot aur agla gate line wise diya gaya hai. Developer completed source ko reuse karein. Asal policy approval aur live acceptance ko sirf un ke verified evidence ke baad complete mark karein.

Status meaning: SOURCE VERIFIED means implemented code passed the stated checks. LOCAL VERIFIED means an actual local component or isolated restore passed within its stated scope. PENDING means the named business input, integration or acceptance is still required.

Overall status: taxonomy/policy source and HR consumers are verified; rehire is source preparation. Local scanner, private restore, SQL restore and selected original A23 upgrade passed. HTTP, genuine policy/provider and rehire activation gates remain; Part A and the whole backend are not operationally complete.

# Current checkpoint

## Integration and review checkpoint

A-C01 | Status: SOURCE VERIFIED with live gates pending

1. Passed: full solution Release build across all four projects, 0 warnings and 0 errors (26.12 seconds).

2. Five scoped findings were corrected and independently rechecked; no high-impact issue remained in that reviewed source scope.

3. The corrected taxonomy consumer run passed 25 checks; the existing foundation regression baseline passed 68 checks.

4. PENDING FINAL CHECKPOINT: B24 scaffold 20261013145007_AddOfficeCaptureValidationAndOfflineZoneClaims exists for three new tables and ten nullable columns; fresh model/snapshot/DI signoff is awaiting the migration owner.

5. Owner: integration lead and Part B migration owner. Retain the frozen A23 migration range; later model/schema work requires its own reviewed handoff.

# Taxonomy publication and HR consumption

## Publish approved dated staff mappings

A-C02 | Status: SOURCE VERIFIED actual values pending

1. Implemented immutable typed proposal, independent fixed Admin decision, publication/history, protected private proofs and requester cancellation on existing policy/approval/audit/receipt storage.

2. Strict raw JSON, exact category codes, required applicability/eligibility booleans, current authorization on retry, authority windows and predecessor/date chains fail closed.

3. Evidence: 92 actual feature/domain/controller checks passed with synthetic collaborators. These checks do not prove SQL rollback or authenticated deployed HTTP.

4. Exact OFFICE/SITE baseline remains before the first verified publication and for historical dates before its effective start. An invalid, inactive, expired or missing effective mapping cannot revive baseline.

5. Next gate: management supplies actual category meanings, effective dates, eligibility mappings and approved publication authority. No invented taxonomy values or approval grants are seeded.

## Consume taxonomy in HR

A-C03 | Status: SOURCE VERIFIED

1. Guarded arbitrary category metadata may be created/reactivated; approved dated mapping independently controls employee eligibility.

2. Hiring freezes separate joining-date and activation-date version/fingerprint evidence. Review revalidates both; ordinary past joining dates can cross a publication boundary without an endless resubmission loop.

3. Office requires Branch. Site may be absent in draft/submission but is mandatory at independent approval/materialization. Amendments and Site assignment use dated mapping guards.

4. Evidence: corrected actual HR consumer run passed 25 checks; old unpinned snapshots remain usable only with exact legacy baseline compatibility.

5. Next gate: existing-employee category conversion needs a separate approved dated workflow. Attendance roster, office capture and OT consumers need the Part B integration; a category map alone grants no OT, allowance, meal or fuel entitlement.

# Foundation policies and required documents

## Publish field lifecycle and record policy authority

A-C04 | Status: SOURCE VERIFIED actual policy inputs pending

1. Implemented Fields, Lifecycle and Records publication, immutable history/current reads, independent fixed Admin review and cancellation using existing mapped storage; this module adds no migration.

2. Protected replay reauthorizes; strict JSON/enum/date validation and exact retained decision/private proof bind the effective rules. A future or expired publication is unavailable and never falls back to configuration.

3. Evidence: 81 service/domain checks passed; 18 actual EF query/translation checks passed with zero database connections. These are scoped source checks.

4. Configuration baseline is allowed only when no actual publication exists. Defaults remain unapproved; current read/request/review grants, web MFA, All scope and fixed-role review are required.

5. Next gate: supply approved authority version/date window, field vocabularies and limits, retirement/release flags, record-review mode and exact category document lists. Publication authority for Attendance does not authorize HR policies.

## Enforce policy in hiring and post hire document changes

A-C05 | Status: SOURCE VERIFIED

1. Global and category-specific Standard document requirements apply to hiring completeness and request/approval of post hire document changes. Existing minimum identity/profile-photo checks remain.

2. Protected proposal tokens pin immutable policy version identity. Reusing the same human label with different rules cannot bypass a fresh reviewed proposal.

3. Evidence: 19 root policy-consumer checks and 9 post hire document-manifest checks passed with actual services and synthetic ports.

4. Next gate: publish genuine approved values and run SQL/private-file/request/review tests. Asset/SIM custody, certificate renewal, routing/delegation and later A to G business services retain their original separate completion tasks.

# Rehire preparation and permanent blacklist

## Prepare stable identity employment episodes

A-C06 | Status: SOURCE PREPARATION VERIFIED operational integration pending

1. New unmapped Domain/Application contracts and pure rules retain the employee ID/number and one account while proposing a new immutable episode, new terms and independent final approval.

2. Evidence: 118 checks passed across 17 explicit consumer gates. The real current EF model contains none of these new rehire/episode preparation types.

3. There is no operational rehire API/service/DI registration, mapped persistence, migration or wired consumer. Existing terminal-to-Active readiness denial remains. The proposed Admin approval policy is awaiting management confirmation.

4. Next gate: approve timing/status/probation/tenure/leave/financial treatment, then integrate episode persistence and every consumer under the coordinated migration owner. Preserve original joining/onboarding, salary, assignment, access, attendance and financial evidence.

5. Account setup must revoke old sessions/grants/devices/phone/OTP/reset/face use, retain historical evidence, preserve independent blocks/locks, keep channels disabled and require fresh approved access setup.

## Enforce nonoverridable permanent blacklist

A-C07 | Status: SOURCE PREPARATION VERIFIED authoritative resolver pending

1. A permanent flag or permanent authorized source outcome always denies, including after submission/approval. Status relabels, new-ID attempts, proposed Admin approval and consumer proofs cannot override it.

2. Unknown, ambiguous, missing or unreadable authoritative ban provenance fails closed. Clear requires the trusted complete lifetime register, exact same-employee cases/versions/approvals and retained evidence bindings.

3. SRS SITE-011 annual 120-late behavior may initiate the authorized disciplinary workflow. It does not create an automatic permanent ban or bypass required approval.

4. Next gate: implement the trusted resolver and all 17 current server proof adapters. A future plan or time window alone never authorizes activation; recheck sources and bans inside the transaction at due start.

# Actual scanner and private restore evidence

## Verify installed scanner and current definitions

A-C08 | Status: LOCAL VERIFIED

1. Actual installed ClamAV adapter passed 10 local checks: clean bounded synthetic bytes, inert antimalware rejection, actual engine/version identity, unchanged caller bytes, disabled/invalid/oversized denial and cancellation.

2. Official updater refreshed daily definitions to 28152; daemon reload and adapter identified ClamAV 1.5.4. The antimalware marker was streamed in memory; no employee attachment was used.

3. Next gate: authenticated document quarantine/rescan/download, scanner failure during request, retained audit and restart acceptance. Local detection alone does not prove all document types or deployed availability.

## Verify encrypted object and key restore

A-C09 | Status: LOCAL VERIFIED

1. Passed: 109 existing encrypted objects and one required key were backed up and restored into a separate restricted private root; all original/restored bytes matched. Seven actual restored-store encryption roundtrip and scanner checks passed; original objects remained unchanged.

2. Private backup roots and keys remain restricted; public evidence contains safe aggregate results only. Existing ciphertext and original key material were preserved.

3. Next gate: exercise restored business receipts/audit/evidence decryption through the authorized API with the corresponding SQL state. This restore result does not establish every historical object purpose or HTTP flow.

## Retain operational process ownership

A-C10 | Status: LOCAL evidence retained

1. Scanner execution used a hidden task-owned process with exact PID/creation time and binary/configuration binding. The database clone runner selected the established owner-known backup family and refused occupied destinations.

2. Next gate: retain exact process disposition and host ownership records for acceptance; use bounded owned runs and preserve failed/partial attempts for review.

# Live database acceptance and remaining gates

## Verify isolated SQL backup restore and frozen A23

A-C11 | Status: LOCAL VERIFIED original rollout tracked separately

1. Passed: fresh current12 COPY_ONLY/CHECKSUM backup, VERIFYONLY and a true isolated restore completed. The clone reached frozen A23 through 11 reviewed batches with all retained IDs and original non-rowversion column facts matching row-multiset hashes. Three private fixture identities matched uniquely. The selected original Cosmix_Testing then upgraded from 12 to A23 with 23 history records; 5 accounts and 14 employees, original IDs and source facts were preserved.

2. Original A23 application passed after the verified clone and repeated fresh-backup VERIFYONLY. B24 remains separate Attendance schema work and has not been applied at this checkpoint. No production, account/role or provider mutation accompanied the A23 upgrade.

3. Current live 12/5/14 facts supersede older retained 22/3/11 records. Preserve all original IDs/history/columns; rowversion alone is excluded from content hashes. Backup VERIFYONLY and true isolated restore were both executed.

## Complete authenticated API and external acceptance

A-C12 | Status: PENDING named inputs and live gates

1. Blocked: the exact LocalTesting.VerifyDatabase safety guard requires 3 synthetic accounts, while the selected preserved database contains 5. The legacy host also pins a stale pipe. Do not delete extra accounts, reseed or weaken the guard. Prepare a reviewed bounded host profile and explicit account classification for this retained target before HTTP acceptance.

2. Carrier SMS: approved provider/endpoint, private credential and approved real destination are absent. Local SMS fixtures can prove only local delivery and cannot establish carrier success.

3. Face: reviewed CompreFace deployment and ONNX artifacts/contracts remain absent or unverified. Live device/capture/liveness/match/replay/outage acceptance is still required.

4. Finish in order: fresh model/DI and later B24 handoff; guarded acceptance host for the preserved 5-account target; SQL/HTTP retry/concurrency/current-revocation and receipt/audit/decryption/restart checks; genuine policy publication; rehire operational integration; carrier/face acceptance when supplied.

Evidence locations: audit/hr-srs-2026-10-13/part-a-continuation contains taxonomy-verification.md, taxonomy-hr-consumer-verification.md, rehire-source-preparation.md, scanner-verification.md and Guarded-Clone-Acceptance-Runner.md. Backend docs/Hr-Foundation-Policies.md and docs/foundation-policies/Verification.md define the policy contract and checks.

Handover rule: record source/build, actual target/history, private storage, provider and client acceptance separately. Close each original A to G task only after its own acceptance criteria pass.